COST REPORT

Project 12  Deploy in the Cloud, Read the Bill
Grace & Mercy Relief  Donor Thank-You Letter Assistant

Name: Sareena Challuri

Date: 07/30/2026

# Short Summary

I built an AI assistant that writes thank-you letters to donors. I set up cost tracking before I ran it, guessed what it would cost, ran it 40 times, and then compared my guess to what really happened.

My guess was wrong. The real cost was about double what I predicted. Section 7 explains why.

| Item | Result |
| --- | --- |
| Cloud provider | OpenRouter (OpenAI-compatible API) |
| Model used | openai/gpt-oss-20b:free |
| Letters written | 40 (all successful, 0 failed) |
| What I predicted it would cost | $0.0008 |
| What it actually used | $0.0016 |
| What I was really charged | $0.00 (free tier) |
| How far off my guess was | 98% too low |
| Spending limit on the key | $0.00 (cannot spend by accident) |

# 1. Deploy Getting It Running

The assistant reads a list of donors and writes each one a short thank-you letter. The donor list is made up. No real donor information was used anywhere in this project.

I wrote the code so it can talk to almost any AI provider. If we ever want to switch companies, we change three lines in a settings file. We do not rewrite the program. That matters because it stops us getting stuck with one vendor.

## Commands I ran

cd project-12-cloud-administration

cp .env.example .env

nano .env

set -a && source .env && set +a

bash deploy/deploy.sh

## Output

The deploy script installs what it needs, shows the cost tags, checks that I set up a budget, confirms my key is there without printing it, and does a free practice run.

# 2. Tags Labelling the Spending

Every request is labelled with three tags. Without labels, money shows up on a bill and nobody knows which project spent it. I added the labels before running anything.

| Tag | Value | What it answers |
| --- | --- | --- |
| project | donor-letters | Which job spent the money |
| env | dev | Is this a test or the real thing |
| team | it-ops | Who is responsible |

The deploy output in section 1 shows these three tags being applied.

# 3. Budget and Spending Limit Set Up First

The organisation was burned once before by a computer left running over a holiday weekend. The problem then was not that nobody was warned. The problem was that nothing stopped it.

So I set up two different things:

A budget of $25 a month. A budget only sends a warning email. It does not stop anything.

A spending limit of $0.00 on the API key itself. This actually blocks the request. If I make a mistake, or the key gets stolen, or the code gets stuck in a loop, nothing can be charged.

I chose $0.00 for the limit because this is a student project using free models. There is no reason for this key to ever spend money, so I made it impossible.

The $25 budget is the number I would take to the board if we moved to the paid version. I wrote it down now, before anyone needs it, rather than after a surprise bill.

## Proof

# 4. Predict My Guess, Written Down First

This is the important part. I wrote my guess down before running anything, so I could not quietly change it afterwards to look good.

The free model I used costs nothing. But the exact same model is also sold at a normal price. I used that price for all my maths, because that is what this work would really cost if we were paying for it.

| What | Value |
| --- | --- |
| Model I ran | openai/gpt-oss-20b:free ($0.00) |
| Same model, paid version | openai/gpt-oss-20b |
| Price to read the request | $0.03 per million words-pieces |
| Price to write the reply | $0.13 per million words-pieces |
| Writing costs this much more than reading | 4.3 times more |

Website I checked the price on: openrouter.ai/models

## My guess

I estimated each letter would use about 120 tokens to read the request and 130 tokens to write the letter. A token is roughly three-quarters of a word.

## Commands I ran

python3 code/token_cost.py --in 120 --out 130 --in-price 0.03 --out-price 0.13 --requests 40

python3 code/token_cost.py --in 120 --out 130 --in-price 0.03 --out-price 0.13 --requests 50000

## Output

Result of my guess:

40 letters would cost $0.0008

50,000 letters a month would cost $1.02

# 5. Run 40 Real Letters

I ran 40 letters, cycling through the ten made-up donors four times. The program counted exactly how many tokens each letter used, so I could check my guess afterwards.

Why 40 and not more: the free tier only allows 50 requests a day and 20 a minute. I ran 40 to leave room in case something needed retrying. I slowed the program to 15 a minute so it would not hit the limit.

## Commands I ran

python3 app/donor_letters.py --requests 3 --mock

python3 app/donor_letters.py --requests 40 --rpm 15

cat output/usage-summary.txt

## Output

What actually happened:

| Measurement | Result |
| --- | --- |
| Letters attempted | 40 |
| Letters that worked | 40 |
| Letters that failed | 0 |
| Tokens used reading | 6,168 (154 per letter) |
| Tokens used writing | 11,090 (277 per letter) |
| Time taken | 622 seconds (about 10 minutes) |

# 6. Reconcile Guess vs Reality

## Command I ran

python3 deploy/reconcile.py --in-price 0.03 --out-price 0.13 \

--predicted-requests 40 --predicted-in 120 --predicted-out 130

## Output

## The three numbers side by side

These are three different things. My guess is what I predicted. Measured is what the program actually used, priced at the paid rate. Charged is what really appeared on my account.

|  | Letters | Read tokens | Write tokens | Cost |
| --- | --- | --- | --- | --- |
| My guess (before) | 40 | 4,800 | 5,200 | $0.0008 |
| Measured (after) | 40 | 6,168 | 11,090 | $0.0016 |
| Actually charged | 40 | 6,168 | 11,090 | $0.00 |
| How far off my guess was | 0% | +28.5% | +113.3% | +98.4% |

## Why I was charged $0.00

I used a free model, so nothing was charged. But free does not mean this work has no cost. It means someone else is paying for it right now.

Two things follow from that, and both matter more than the price:

The free tier can be taken away or reduced at any time. If that happened, we would suddenly be paying the normal rate with no warning and no budget set aside.

The free tier only allows 50 letters a day. If we used this for all our donor mail we would need about 1,650 a day. That is 33 times more than the free tier allows. No amount of extra budget fixes this, because it is not a money problem.

So moving to the paid version is not something we might do later to save trouble. It is something we have to do for this to work at all. The good news is that it is cheap.

## Proof

# 7. Why My Guess Was Wrong

My guess was 98% too low. The cost was nearly double what I predicted. Here is exactly why.

The main reason: the letters came out much longer than I expected.

I guessed each letter would use 130 tokens to write. The real average was 277 tokens more than twice as long. I had told the model to write 90 words maximum, and it ignored that instruction.

What stopped it going even higher:

I had set a hard limit of 300 tokens per letter in the code. The average came out at 277, which is 92% of that limit. In other words, most letters ran right up against the ceiling and were cut off there. If I had not set that limit, the letters would have been longer and the cost would have been higher again.

This is the lesson I did not expect to learn. Politely asking the model to be brief did not work. The hard limit in the code is what actually controlled the cost.

A smaller reason: I also under-counted the reading side. I guessed 120 tokens per request and the real number was 154, which is 28% more. I forgot to properly count the standing instructions that get sent with every single request.

Why this hits the wallet harder than it looks:

Writing costs 4.3 times more than reading. So the letters being twice as long matters much more than the request being slightly bigger. Most of the extra cost came from the writing side alone.

What I would do differently: set the token limit closer to the length I actually want, and test the real length on a few letters before predicting a large run.

# 8. The Cost Alert Script

I adapted the sample FinOps script to work for us. It reads a spending file, groups it by project, works out where the month is heading, and warns if a project is going to go over budget.

What I changed and why:

The original assumed the file always covered one day, then multiplied by 30. If you gave it 5 days of data it guessed 5 times too high. Mine counts the actual days first. This matters because false alarms are how people learn to ignore alerts.

It now points at our own downloaded spending file by default.

It prints the hard spending limit next to every warning, so the reader remembers that a warning does not stop anything.

I added one function as the single place to connect email or Slack alerts later.

## Command I ran

bash deploy/finops_alerts_gm.sh --budget 5000 --threshold 0.8 --csv code/sample-bill.csv

## What the practice file shows

Running this against the sample spending file turns up something worth pointing at. There is a line called idle-test-vm showing $96.00 on one single day and nothing on any other day.

That is a computer that was switched on and left running. It is the biggest single-day cost in the whole file, and it produced nothing at all. This is exactly the mistake that cost this organisation four figures over a holiday weekend. It is why the checklist says to schedule machines to switch themselves off.

# 9. What This Would Cost If We Really Used It

40 letters is nothing. The real question is what happens if the whole organisation uses this. These numbers use the real measured letter length, not my original guess.

| How much we use it | Cost per month | Notes |
| --- | --- | --- |
| 40 letters (this test) | $0.0016 | The test run |
| 1,000 letters a month | $0.04 | One staff member trying it |
| 50,000 letters a month | $2.03 | All our donor mail |
| Budget the board approved | $25.00 | We are well under it |

We would need to send around 615,000 letters a month before we hit the $25 budget. That is far more mail than this organisation will ever send.

So money is not the thing to worry about here. The thing to worry about is the 50-a-day limit on the free tier, which we would hit almost immediately.

Two ways to cut the cost further if it ever grows:

Send letters in bulk overnight instead of one at a time. Providers usually charge about half price for this.

Keep the standing instructions identical on every request so the provider can reuse them. They charge much less for repeated text.

# 10. Honest Total Spend

|  | Value |
| --- | --- |
| Letters sent in total | 43 (40 real + 3 free practice) |
| Actually charged | $0.00 |
| What it would have cost on the paid version | $0.0016 |
| Budget used | 0% of $25 |
| Did any warning go off? | No |
| Did the spending limit block anything? | No |

# 11. What I Would Tell the Board

The assistant works. It wrote 40 donor thank-you letters and every single one succeeded.

It currently costs us nothing, because we are using a free service. If we moved to the paid version of the same system, all of our donor mail around 50,000 letters a month would cost about $2 a month. The board approved $25, so we have plenty of room.

The real issue is not the price. The free service only allows 50 letters a day, and we would need around 1,650. So we do need to move to the paid version, and that will cost roughly $2 a month. I would recommend we do that.

On safety: I have put a spending limit directly on the account key, so it cannot run up a bill by accident. That is the control that was missing the last time this went wrong.

One honest note. Before running this I predicted it would cost half what it actually did. The letters came out twice as long as I expected. The cost is still tiny, so it does not change the recommendation, but it is why I now measure a small batch before promising numbers on a big one.